Bare-Metal LLM Inference Engine

Action list: turning it into original engineering work

Priority tags: [Must] core to the result, [Should] strengthens it, [Stretch] cut first if time runs short.

# Project-wide additions

- [Must] Keep a results table in the README that is regenerated by one script (kernel, size, time with spread, GB/s or GFLOP/s, % of peak, vs cuBLAS or llama.cpp).

- [Must] Add a benchmark script that runs llama.cpp's llama-bench on the same machine, model, and prompt lengths, and records both sides in the same format.

- [Must] Save environment details with every benchmark run (GPU, driver, clocks, git hash, compiler flags), so the numbers are reproducible.

- [Should] Add CI that builds CPU-only and runs the CPU-side tests.

- [Should] Add a roofline plot script: each kernel as a point against the bandwidth and compute ceilings.

- [Should] Keep a "negative results" page for optimizations that didn't help. Honest failures signal real engineering.

- [Stretch] Add a thin serving layer (a small HTTP endpoint that streams tokens through the Python bindings).

# Completed modules

## Infrastructure

- [Must] Add JSON output to the benchmark harness so the results table can be generated automatically.

- [Should] Save Nsight Compute summaries for your key kernels (DRAM bytes, achieved occupancy, stall reasons) and link them from the notebook.

## Module 1: Tensor library

- [Must] Make sure FP16 works end to end through the tensor and kernel path. TinyLlama runs in FP16, and the audit only lists FP32 benchmarks.

- [Should] Finish the PoolAllocator already flagged for November, and add allocation accounting (peak and current device memory).

- [Should] Add a stream/event wrapper so kernels and copies can overlap cleanly later.

- [Stretch] Support pinned host memory for faster transfers.

## Module 2: Kernel ladder

- [Must] Improve matmul_tiled (currently about 7% of FP32 peak by estimate). Add register tiling (each thread computes a small block of outputs) and vectorized loads, and show each step in the notebook with a before/after. Report the gap to cuBLAS.

- [Must] Add a GEMV kernel (matrix times a single vector). Decoding generates one token at a time, so it is a matrix-vector problem limited by memory bandwidth, not compute, and the GEMM barely applies to it.

- [Must] Add the kernels TinyLlama needs that the audit doesn't list: RoPE, SwiGLU (SiLU times a gate), embedding lookup, and an argmax/sampling step. Check these against your roadmap.

- [Should] Add a tensor-core path (WMMA) for FP16 GEMM.

- [Should] Add double buffering to the tiled GEMM and measure whether it helps.

## Module 3: Kernel fusion

- [Must] Confirm the predicted DRAM savings with Nsight Compute (measured bytes versus the 16 MiB and 8 MiB predictions).

- [Must] Test fusion at decode shapes (M=1) as well as M=512. The win may shrink or vanish there, and that finding is valuable either way.

- [Should] Add a fused SwiGLU (or gate/up projection plus activation) kernel, with an ablation of fused versus unfused.

# Remaining modules

## Module 4: FlashAttention

- [Must] Build a naive attention kernel first (materializes the S×S matrix) as the baseline.

- [Must] Support causal masking and grouped-query attention (TinyLlama uses 32 query heads sharing 4 KV heads).

- [Must] Test against the float64 reference across many sequence lengths and with large-magnitude logits, to catch online-softmax stability problems.

- [Must] Benchmark memory footprint and time against sequence length for naive versus flash, and find the crossover point.

- [Should] Write separate prefill and decode attention kernels. Decode attention is bandwidth-bound and behaves very differently.

- [Stretch] Add a split-over-sequence decode variant (FlashDecoding style).

## Module 5: Quantization

- [Must] Implement Q8_0 first as the safe fallback, then Q4_0 with the real GGUF block layout (32 weights per block plus an FP16 scale), so llama.cpp's own quantized files can be loaded.

- [Must] Write the fused dequantize-and-multiply kernel for the decode (GEMV) case first, then for prefill.

- [Must] Measure accuracy, not just speed: perplexity on a small text sample for FP16 versus Q8 versus Q4, compared with llama.cpp's numbers for the same formats.

- [Should] Report effective bandwidth per token, to show how close quantized decode gets to the memory ceiling.

## Module 6: KV cache

- [Must] Preallocate the cache per layer and write a correctness test: incremental decoding must give the same logits as recomputing the full sequence.

- [Must] Do the memory math in the notebook. For TinyLlama in FP16 it is about 22 KB per token, roughly 46 MB at 2,048 tokens, which is small thanks to GQA.

- [Should] Compare two cache layouts (for example head-major versus sequence-major) and measure the effect on decode attention bandwidth.

- [Stretch] Add INT8 KV quantization, or a paged allocator built on the pool allocator.

## Module 7: Model loader

- [Must] Parse GGUF properly: header, metadata, tensor table, and alignment, with memory-mapped weights. Since the repo lives on Windows, handle MapViewOfFile as well as mmap.

- [Must] Read the tokenizer and architecture metadata from the file, not from hardcoded values.

- [Must] Validate tensor by tensor against the official gguf Python library.

- [Should] Generate a tiny synthetic GGUF fixture by script, so tests and CI don't need a 1 GB model download.

## Module 8: End-to-end inference

- [Must] Implement BPE tokenization (with byte fallback) and check token IDs against a reference tokenizer over a varied text corpus.

- [Must] Build a layer-by-layer comparison tool against a reference implementation, so the first divergent layer is easy to find. This is where most of the debugging time will go.

- [Must] Implement greedy, temperature, top-k, and top-p sampling.

- [Must] Produce the headline benchmark: prefill and decode tokens per second for FP16, Q8, and Q4, against llama.cpp, with a per-kernel time breakdown.

- [Must] Compare decode speed to the bandwidth ceiling. Roughly, FP16 weights (about 2.2 GB) cap decode near 230 tokens/s on this card, and Q4 (about 0.6 GB) near 780. How close you get is the central result.

- [Stretch] Use CUDA graphs to cut launch overhead during decode (about 22 layers of small kernels per token), and report the gain.

# Final deliverables that make it original

- A gap analysis table and write-up: for each stage (GEMM, attention, quantized GEMV, launch overhead), how far you are from llama.cpp and why.

- A public lab notebook with predictions versus measurements.

- Two short posts, such as "why my tiled GEMM sat at 7% of peak" and "where decode time actually goes."

- A README with the results table at the top, a one-command build, and a short demo recording.

If time gets tight, protect three things: the GEMM and GEMV improvements, the end-to-end path matching reference logits, and the llama.cpp comparison. They carry most of the originality.